## Slide 1
ASK INSURANCE BROKER
Feature Feasibility & Cost Analysis
Detailed Breakdown: In-House Software Enhancements (Free) vs. Paid Third-Party API Integrations
📄 Executive Product Roadmap — quote.pptx

## Slide 2
EXECUTIVE SUMMARY
Feature Feasibility & Cost Categorization Matrix
✅ Easy & Free to Implement (In-House)
• 1. Rename Agent → POSP across UI, API & DB
• 2. Login Phase Policy Selection Dropdown
• 3. POSP Verification Docs (10/12th, Aadhaar, PAN)
• 4. Policy Endorsement & Revised PDF Downloads
• 5. Random System ID + Dual Auth (ID/Email/Phone)
• 6. Instant Admin POSP Assignment & Governance
• 7. No Claim Bonus (NCB) Misdeclaration Warning
💳 Requires Money (Third-Party Paid APIs)
1. Auto-Fetch Policy Details via Vehicle Number
└ Requires RTO Database API (Surepass / Karza)
└ Cost: ₹1.50 – ₹3.50 per vehicle lookup
2. Automated Document OCR & Gov Verification
└ Automated e-KYC / PAN & Aadhaar OCR API
└ Cost: ₹1.00 – ₹2.50 per verification
3. High-Volume SMS & WhatsApp Gateways
└ Transactional SMS & OTPs (Twilio / MSG91)
└ Cost: ₹0.15 – ₹0.40 per SMS

## Slide 3
IN-HOUSE SOFTWARE ENHANCEMENTS
7 In-House Features ($0 External Cost)
1. Agent → POSP Global Rename
Global code refactor across UI, API endpoints, and database models to POSP.
Dev Effort: 1 Day
2. Login Phase Policy Dropdown
Add policy selection dropdown during onboarding to personalize home screen.
Dev Effort: 0.5 Days
3. POSP Document Uploads
File picker & cloud storage for 10th/12th Marksheet, Aadhaar, and PAN Card.
Dev Effort: 1 Day
4. Policy Endorsements & PDFs
In-house change request workflow & revised policy PDF generation engine.
Dev Effort: 2 Days

## Slide 4
THIRD-PARTY API INTEGRATIONS
Features Requiring Third-Party API Payments
🚗 Vehicle Registration Number Auto-Fetch
Requirement: Auto-fetching vehicle make, model, variant, engine, chassis, and expiry via number plate requires official RTO database API access.
Paid Providers: Surepass.io / Karza (Perfios) / Signzy / Digitap API
Pricing Model: ₹1.50 – ₹3.50 per successful vehicle lookup
Cost Strategy: Cache fetched RTO details locally in DB so repeat queries for the same vehicle cost $0.
📜 Automated OCR & Gov Verification
Requirement: Real-time automated parsing & government validation for uploaded Marksheet, Aadhaar & PAN Card.
Paid Providers: Signzy OCR / Karza e-KYC / DigiLocker Partner API
Pricing Model: ₹1.00 – ₹2.50 per document scan & verification
Cost Strategy: Manual Admin Verification is FREE! Use paid automated OCR API only when scaling past 1,000+ daily POSPs.

## Slide 5
FEASIBILITY MATRIX
Implementation Matrix & Cost Summary
Feature Item | Category | Dev Effort | Third-Party Cost | Strategic Action
Fetch Policy via Vehicle Number | Paid API Integration | 1 Day | ₹1.50 - ₹3.50 / call | Integrate Surepass RTO API + DB Caching
Rename Agent → POSP | In-House Code Change | 1 Day | FREE ($0) | Global DB, API & UI term refactor
Login Phase Policy Dropdown | In-House UI Component | 0.5 Days | FREE ($0) | Add dropdown in onboarding screen
Endorsements & Revised PDF | In-House Workflow | 2 Days | FREE ($0) | Admin approval workflow + PDF engine
Random ID + Dual Auth | In-House Backend | 1 Day | FREE ($0) | Update User schema for random unique IDs
Admin Instant POSP Assignment | In-House RBAC | 1 Day | FREE ($0) | Add instant POSP selector in Admin Panel
NCB Misdeclaration Warning | In-House Validation | 0.5 Days | FREE ($0) | Client-side & backend NCB alert logic
POSP Document Uploads | In-House Storage | 1 Day | FREE ($0) | Cloud file storage + Admin verification
Automated Document OCR Check | Paid API (Optional) | 2 Days | ₹1.00 - ₹2.50 / scan | Start with Free Admin Review; add API later